MISSION REPORT

Operational Excellence & Performance Improvement Program

| Client | Atlas Manufacturing |
| --- | --- |
| Division | Operations |
| Consultant | Jean Dupont |
| Duration | 6 Weeks |
| Date | April 2026 |

# EXECUTIVE SUMMARY

The mission aimed to assess operational performance and identify efficiency levers. The analysis highlights structural bottlenecks, inconsistent data flows, and limited KPI visibility. Recommended actions focus on process standardization, digitalization, and performance tracking.

# DETAILED FINDINGS MATRIX

| Domain | Observation | Root Cause | Impact |
| --- | --- | --- | --- |
| Production | Delays in workflow | Poor planning | Throughput loss |
| Finance | Manual reports | Lack of tools | Slow decisions |
| HR | Onboarding gaps | No standard process | Low productivity |
| IT | Fragmented systems | Legacy tools | Data inconsistency |
| Logistics | Stock misalignment | Forecast errors | Overstock costs |

# RISK ASSESSMENT MATRIX

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Data quality issues | High | High | Data governance |
| Resistance to change | Medium | High | Training |
| Budget constraints | Medium | Medium | Phased rollout |
| System failure | Low | High | Backup systems |

# DETAILED ACTION PLAN

| Action | Owner | Priority | Timeline | Status |
| --- | --- | --- | --- | --- |
| Process redesign | Ops Manager | High | 1 Month | Pending |
| KPI dashboard | IT Lead | High | 2 Weeks | In Progress |
| Training sessions | HR | Medium | 3 Weeks | Planned |
| Automation tools | Tech Team | Medium | 2 Months | Pending |
| Audit system | Finance | Low | 1 Month | Planned |

# KPI DASHBOARD

| KPI | Current | Target | Trend |
| --- | --- | --- | --- |
| Efficiency | 65% | 85% | ↑ |
| Cycle Time | 12 days | 8 days | ↓ |
| Error Rate | 8% | 3% | ↓ |
| Productivity | 70% | 90% | ↑ |
| Downtime | 15% | 5% | ↓ |